# JCAMP FOREX SIGNAL SERVICE

Comprehensive Business Plan v2.0

$0 → $5,000/month Revenue Target

18-24 Month Strategic Roadmap

Document Created: November 26, 2025

Status: Ready for Execution

# Executive Summary

This document outlines a comprehensive plan to monetize the jcamp-python-backtesting system as a subscription-based forex signal service. The plan is designed for zero capital deployment, leveraging existing infrastructure and bootstrap marketing strategies.

## Key Metrics at a Glance

| Metric | Target |
| --- | --- |
| Target Monthly Revenue | $5,000/month |
| Timeline to Target | 18-24 months |
| Starting Capital Required | $0 (bootstrap) |
| Break-even Point | 3-4 subscribers |
| Target Subscribers | 75-100 paying subscribers |
| Pricing Model | $49-$199/month (3 tiers) |
| Profit Margin at Scale | ~97% |

## Why This Plan Works

- Leverages existing proven backtesting system (Phase 5.2 at 97% complete)

- Lowest infrastructure cost model ($150-200/month operating costs)

- No regulatory licenses required for signal service model

- Extended 10-12 month validation period builds unassailable credibility

- Diversified revenue streams reduce single-point-of-failure risk

# Development Tools & Skills Required

This section outlines the Claude Code skills and development tools required to build the signal service platform.

## Claude AI Subscription (Development Tool)

Claude AI serves as the primary development assistant for building the signal service. Here are the available subscription tiers:

| Plan | Price | Usage | Best For |
| --- | --- | --- | --- |
| Free | $0/month | Limited, resets every 5 hours | Testing & evaluation |
| Pro | $20/month | 5x Free usage per session | Regular development work |
| Max 5x | $100/month | 5x Pro usage (25x Free) | Heavy development |
| Max 20x | $200/month | 20x Pro usage (100x Free) | Full-time coding |
| Team | $25-30/user | Pro features + admin | Small teams (5+ members) |

Recommendation: Start with Claude Pro ($20/month) for development phases 1-5. Upgrade to Max $100 if hitting usage limits during intensive coding sessions. The annual Pro plan ($17/month, $200 upfront) saves $36/year.

## Claude Code Skills for Building the App

These are the specific Claude Code skills available in /mnt/skills/ that can accelerate development:

| Skill | Location | Use Case |
| --- | --- | --- |
| Frontend Design | /mnt/skills/public/frontend-design/ | Landing page, subscriber dashboard, performance displays with professional UI |
| DOCX | /mnt/skills/public/docx/ | Generate reports, track records, subscriber documents |
| XLSX | /mnt/skills/public/xlsx/ | Financial projections, performance tracking spreadsheets |
| PDF | /mnt/skills/public/pdf/ | Monthly performance reports, marketing materials |
| PPTX | /mnt/skills/public/pptx/ | Pitch decks, investor presentations, beta user onboarding |
| MCP Builder | /mnt/skills/examples/mcp-builder/ | API integrations for Telegram bot, MT5 connection, Myfxbook |
| Web Artifacts | /mnt/skills/examples/web-artifacts-builder/ | Complex React dashboards with state management |
| Skill Creator | /mnt/skills/examples/skill-creator/ | Create custom skills for trading-specific workflows |

## Core Technology Stack

| Component | Technology | Purpose |
| --- | --- | --- |
| Trading Engine | Python + MetaTrader5 lib | Live trading execution, signal generation |
| Backtesting | Python (existing system) | Strategy validation, performance metrics |
| Signal Delivery | Python Telegram Bot API | Real-time signal alerts to subscribers |
| Secondary Channel | Discord.py | Backup delivery, community building |
| Landing Page | React + Tailwind CSS | Marketing, subscriber signup |
| Dashboard | React + Recharts | Live performance display for subscribers |
| Payments | Stripe | Subscription billing (2.9% + $0.30 fee) |
| Verification | Myfxbook API | Third-party trade verification |
| Hosting | VPS (4 cores, 8GB RAM) | 24/5 system operation (~$40/month) |
| Internal Viewer | C# WPF (existing) | Strategy analysis, chart visualization |

# System Architecture v2.0

The improved architecture addresses key weaknesses in the original plan by adding third-party verification, multi-channel delivery, and a proper queueing system.

## Architecture Components

[ Architecture Diagram - See Technical Documentation ]

| Component | Description & Improvement |
| --- | --- |
| MT5 Live Account | Real trading account ($500 minimum) executing strategies with 2% risk per trade |
| Live Trading Engine | Python-based engine reusing existing strategies (Trend Rider, Range Rider). Event-driven on bar close. |
| Signal Queue (NEW) | Redis queue ensures signal delivery even under load. Enables retry logic for failed deliveries. |
| Telegram Bot | Primary delivery channel. Python telegram-bot library. Instant alerts with entry, SL, TP levels. |
| Discord Channel (NEW) | Secondary channel reaching different audience. Backup delivery. Community features. |
| Email Alerts (NEW) | Tertiary backup for missed signals. SendGrid free tier (100 emails/day). |
| Myfxbook Integration (NEW) | CRITICAL: Third-party verification builds instant credibility. Auto-publish verified results. |
| Performance API | Public endpoint showing live track record. Embeddable widget for forums/social media. |
| React Dashboard | Subscriber portal with real-time stats, trade history, win rate by pair, monthly breakdown. |
| Trade Database | SQLite for development, PostgreSQL for production. Full trade history with R-multiples. |

## Key Architecture Improvements

- Myfxbook Integration: Third-party verification eliminates "trust me" problem. Takes 4-6 hours to implement.

- Multi-Channel Delivery: Telegram (primary) + Discord (secondary) + Email (backup). Reaches different audiences, reduces delivery failures.

- Redis Queue: Ensures signal delivery even under load. Enables retry logic. Prevents missed signals during high volatility.

- Performance API: Public endpoint enables embedding track record on forums and social media. SEO benefits.

# Revised Roadmap: 8 Phases to $5k/month

The revised roadmap extends the validation period to 10-12 months, adds Myfxbook integration, and includes content marketing during validation (not after).

| Phase | Description | Duration | Effort | Key Output |
| --- | --- | --- | --- | --- |
| 1 | Complete Phase 5.2 (EMA bug fix) | 1-2 weeks | 6-8 hours | C# viewer 100% |
| 2 | Multi-Pair Validation (6 pairs) | 1-2 weeks | 10-12 hours | Backtest results |
| 3 | Live Trading Setup + Myfxbook | 3-4 weeks | 26-34 hours | Live on demo |
| 4 | Extended Validation (CRITICAL) | 10-12 months | 15-20 hours | 12-month track |
| 5 | Signal Service MVP Build | 4-5 weeks | 18-24 hours | Telegram + landing |
| 6 | Beta Launch (15-20 users) | 6-8 weeks | 10-15 hours | Beta feedback |
| 7 | Public Launch | Ongoing | 10-15 hrs/mo | First 30 subs |
| 8 | Scale to $5k/month | 6-8 months | 15-20 hrs/mo | 100 subscribers |

## Phase 4: Why 10-12 Months Validation?

The extended validation period (vs. original 5-6 months) is the single most important change to increase success probability:

- 12-month track record is MUCH more compelling than 6 months for marketing

- Survive at least one major market event (Fed decision, NFP surprise, geopolitical crisis)

- Build email list and social following DURING validation via content marketing

- Identify and fix edge cases before real subscribers are affected

- Myfxbook verification builds credibility automatically over time

# Tiered Pricing Strategy

The revised pricing structure increases Average Revenue Per User (ARPU) and provides clear upgrade paths.

| Tier | Price | Features Included | Target |
| --- | --- | --- | --- |
| Basic | $49/month | Telegram signals only, entry/SL/TP levels, basic performance stats | 60% |
| Pro | $99/month | + Discord access + priority alerts + weekly market analysis + detailed trade rationale | 30% |
| VIP | $199/month | + Monthly 1-on-1 call + custom risk settings + early access to new strategies | 10% |

## Weighted Average Revenue Per User

Based on tier distribution: (60% × $49) + (30% × $99) + (10% × $199) = $29.40 + $29.70 + $19.90 = $79/subscriber average

## Additional Revenue Streams

| Revenue Stream | Potential | Description |
| --- | --- | --- |
| Broker Affiliates | $2-5k/month | Partner with IC Markets, Pepperstone. $200-500 per funded referral. Target: 10 referrals/month. |
| Backtesting Course | $1.5-2.5k/month | One-time product ($297-497). Teach system development. Target: 5 sales/month. |
| Custom EA Sales | $2-10k/month | Sell Expert Advisor based on strategies ($997-1,997). Target: 2-5 sales/month. |
| YouTube Ads | $50-100/month | Strategy breakdown videos, system building tutorials. 1000+ subscribers for monetization. |

Combined Potential: $8,000-15,000/month with diversified revenue streams (vs. $5,000 signal-only target)

# Financial Projections

## Monthly Cost Breakdown

| Cost Item | Development Phase | Live Phase |
| --- | --- | --- |
| VPS Hosting (primary) | $40/month | $40/month |
| VPS Hosting (backup) | $0 | $40/month |
| Claude Pro (development) | $20/month | $0-20/month |
| Domain + SSL | $1/month | $1/month |
| Telegram Bot API | Free | Free |
| Discord Bot | Free | Free |
| Stripe Fees (2.9% + $0.30) | N/A | ~$25/month @ $500 rev |
| SendGrid Email | Free | Free tier |
| MT5 Real Account Capital | $500 (one-time) | Included |
| TOTAL | ~$61/month + $500 | ~$126-146/month |

## Revenue Scenarios (Signal Service Only)

| Scenario | Subscribers | Monthly Revenue | Monthly Profit |
| --- | --- | --- | --- |
| Break-even | 3-4 | $150-200 | $0 |
| Pessimistic | 50 | $3,950 | $3,800 |
| Realistic | 75 | $5,925 | $5,750 |
| Optimistic | 100 | $7,900 | $7,700 |

Note: Revenue assumes weighted ARPU of $79 across all tiers. See attached spreadsheet for detailed monthly projections.

# Risk Assessment & Mitigation

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Strategies not profitable live | 30-40% | CRITICAL | Extended 10-12 month validation. Multi-pair diversification. 2% risk per trade. Pivot to custom bots if unprofitable. |
| Cannot acquire customers | 40% | HIGH | Start with friends (low friction). Transparent Myfxbook track record. Free 14-day trial. Content marketing during validation. Lower price to $29/mo fallback. |
| High subscriber churn | 50% | HIGH | Industry churn ~10%/month. Mitigate with: tiered pricing (lock-in), annual discount (30% off), community features, education content. |
| Technical failures (bot crashes) | 20% | MEDIUM | Robust error handling. Auto-restart on crash. Backup VPS. Redis queue for delivery. Monitoring alerts. Daily manual check. |
| Regulatory issues | 10% | HIGH | Clear disclaimer: 'Not financial advice, educational only'. No guaranteed returns claims. Terms of Service. E&O insurance at $2k+ revenue. |
| Competitor pressure | 60% | MEDIUM | Differentiate on transparency (Myfxbook verified). Niche focus (algorithmic, not manual). Build community. Diversify revenue streams. |

# Critical Success Factors

## Must-Have Requirements

- Profitability First: DO NOT launch until strategies are proven with real money for 10-12 months

- Third-Party Verification: Myfxbook integration is NON-NEGOTIABLE. No one trusts self-reported results.

- Transparency: Show ALL trades - wins AND losses. Nothing builds trust like honesty about drawdowns.

- Consistency: System must run 24/5 without downtime. One missed signal = lost subscriber.

- Support: Respond to customer questions within 24 hours. Active community management.

## Original Plan vs. Improved Plan

| Factor | Original Plan | Improved Plan |
| --- | --- | --- |
| Track Record | 6 months | 10-12 months |
| Verification | Self-reported | Myfxbook verified |
| Delivery Channels | Telegram only | Telegram + Discord + Email |
| Pricing | Single tier ($49) | 3 tiers ($49-199) + affiliates |
| Marketing Timing | After launch | During validation |
| Beta Users | 5-10 friends | 15-20 diverse users |
| Revenue Streams | Signals only | Signals + affiliates + courses + EAs |
| Timeline | 14-16 months | 18-24 months (more realistic) |

# Immediate Next Steps

Execute these tasks in order to begin Phase 1:

### Week 1-2: Complete Phase 5.2

- Fix EMA delay bug using Python pre-calculation approach (4-6 hours)

- Verify all tests passing (currently 30/31) - fix Phase 2 test failure (1-2 hours)

- Update documentation marking Phase 5.2 as complete (0.5 hours)

### Week 3-4: Multi-Pair Validation

- Build MultiBacktestOrchestrator class with parallel execution (3-4 hours)

- Add API endpoint POST /backtest/run-batch (2-3 hours)

- Download M1 CSV data for GBPUSD, USDJPY, AUDUSD, USDCAD, NZDUSD (2-3 hours)

- Run comprehensive 6-pair validation backtest (1 hour)

- Document results in VALIDATION_RESULTS.md (2-3 hours)

### Week 5-8: Live Trading Setup

- Install and test MetaTrader5 Python library (1 hour)

- Build MT5Manager class with order execution methods (4-5 hours)

- Build LiveTradingEngine with event-driven architecture (8-10 hours)

- Build RiskManager for live trading safeguards (4-5 hours)

- Integrate Myfxbook API for trade verification (4-6 hours)

— END OF BUSINESS PLAN —

Document Version: 2.0

Created: November 26, 2025

Status: Approved - Ready for Phase 1 Execution

Companion Document: JCAMP_Financial_Projections.xlsx